# JoyWatch — Project 1 Plan

Course: HCI/ME 5400, Fall 2026 · Assignment: Project #1 – Build a Dynamic Web Service Due: Friday, Oct 23, 2026, 11:59 PM (100 points + extra credit) Submit: (1) a ZIP of all HTML/PHP code and images, and (2) the Keymaker URL of the start page. The site must work for the professor “as a typical user”.

## 1. What the assignment asks for, and how JoyWatch meets it

| Rubric item | Pts | What it means | How JoyWatch covers it |
| --- | --- | --- | --- |
| Project write-up | 10 | A 1–2 page HTML page inside the app, reached from an “About” link in the navigation. It describes the app and how it was built, and it lists external resources and AI use. | about.php, linked in the header on every page. The outline is already written with the headings to fill in. |
| HTML pages, including forms | 10 | Real pages and real forms. | 11 forms (list below), plus about 12 pages. |
| PHP code | 40 | The biggest item. Custom PHP that does real work. | Login sessions, validating and saving form data, building SQL from filters, recommendation scoring, stats, CSV export. |
| External data source (MySQL and/or flat files) | 20 | Store and read data outside the page. | A MySQL database with 6 tables. titles.csv is the flat-file source for the catalog. TMDb API is optional extra credit. |
| UI | 20 | Graphics, text formatting, navigation. | Poster cards, colored placeholders, pill buttons, a responsive layout with a bottom nav on phones, and a consistent header and footer. |
| Extra credit | + | “Advanced UI, use of data, innovative functions, advanced PHP functions.” | Recommendations with “Why this” and confidence, TMDb API posters/search, bulk edit, CSV export, dark mode, accessibility. |

The assignment also lists these goals, and each one maps to a part of JoyWatch:

- “Create a useful and dynamic web application.” JoyWatch is a full app with accounts, not a one-time calculator.

- “Effective user interface to gather data.” Title Details, Taste Trainer and the genre form are all built to collect data quickly.

- “Use an external data source in conjunction with the collected user data.” The shared movie catalog (MySQL + CSV, optionally TMDb) is combined with each user’s own ratings and decisions.

- “Perform data analysis / computation and return results.” This covers the Taste stats, genre scores, Discover ranking, Tonight picks and confidence level.

The assignment recommends checking the idea with the professor before coding. Email the one-page summary (TEACHER_SUMMARY.docx) to Prof. Winer (ewiner@iastate.edu). He says he doesn’t check Canvas or Teams messages. Or bring it to office hours (Mon 4–5, Thu 3–4).

## 2. Every form in the app

“Form” means an HTML <form> the user fills in and submits to PHP.

| # | Form | Page | Method | What PHP does with it | Status in starter |
| --- | --- | --- | --- | --- | --- |
| 1 | Sign up | register.php | POST | Validates input, hashes the password, INSERTs into users, logs the user in | ✅ working |
| 2 | Log in | login.php | POST | Checks the password with password_verify, starts the session | ✅ working |
| 3 | Search titles | search.php | GET | Runs LIKE search on the catalog and marks titles already in the Library | ✅ working |
| 4 | Title decisions (status, interest, rating, watch again, owned formats, notes, last watched) | title.php | POST | Validates every field and saves without erasing other fields. Also has “Watched again” and “Remove” | ✅ working (the reference page) |
| 5 | Library filters (view tabs, search, type, sort) | library.php | GET | Builds the WHERE / ORDER BY from the filters | 🟡 tabs work; search, type and sort are TODO |
| 6 | Genre preferences (Love…Hate per genre) | taste.php | POST | Upserts user_genre_prefs | 🟡 displays; saving is TODO |
| 7 | Taste Trainer (Watched? → rating → watch again / Interested?) | trainer.php | POST | Saves one answer and picks the next title | ⬜ stub + algorithm |
| 8 | Tonight filters (mood, type, time, random) | tonight.php | GET | Runs the pick rules and returns a short list | 🟡 form built; results TODO |
| 9 | Profile settings | settings.php | POST | UPDATEs users | 🟡 displays; saving is TODO |
| 10 | Clear my data (type CLEAR to confirm) | settings.php | POST | DELETEs the user’s rows | 🟡 displays; TODO |
| 11 | Add a list (paste many titles) | add-list.php | POST | Parses, matches, groups, then a review step | ⬜ stretch |

Discover’s Seen it / Interested / Not interested buttons are also small POST forms. Export is a download link, not a form.

## 3. Scope: what we keep, simplify, or cut from the Figma prototype

JoyWatch’s full spec was written for a Supabase/React app. For a beginner-friendly PHP class project due in 4 weeks, here is the plan.

### MVP: must work by Fri Oct 9 (enough to pass on its own)

- Sign up, log in, log out (sessions and hashed passwords)

- Search the catalog, then open Title Details

- Title Details form with all personal fields, saved without erasing other fields

- Library with view tabs, search, type filter and sort

- Taste page with the genre preference form and “at a glance” stats

- About page (first draft)

- Styled header and nav, working on phone and desktop

- Running on Keymaker with the database imported

### Version 1: target Fri Oct 16 (this is where the “computation” points come from)

- recommend.php: genre scores, title scoring, “Why this”, confidence label

- Discover: one card at a time with Why this and confidence

- Taste Trainer: quick one-at-a-time questions

- Tonight: personal list first, then suggestions, mood and time filters, random pick with Re-roll

- Taste page “Your genres” analysis table with bars

- Settings: save profile, export CSV, clear data

### Stretch goals (extra credit), only after V1 works

- TMDb API: real posters, live search that adds new titles to our catalog, trailers. First check setup-check.php on Keymaker; the school server may block outbound internet.

- Add a list (paste many titles, review groups)

- Library quick-status buttons on cards; grid/list toggle; select multiple → Edit selected (bulk edit)

- Rate actors (people tables are sketched in 01_schema.sql)

- Import a CSV backup

### Simplified or cut (and why)

| Spec feature | What we do instead | Why |
| --- | --- | --- |
| Supabase auth + row-level security | PHP sessions, and every query says WHERE user_id = ? | Same protection, and it’s the class’s stack |
| Offline durable write queue, retry, ordering | Normal form submit → save → redirect | Not needed for a server-rendered PHP site |
| JSON import with Merge/Replace transactions | CSV export only; import is a stretch goal | Too much for the time we have |
| Streaming providers / “where to watch”, region, languages | Cut (maybe via TMDb stretch) | Needs live provider data |
| Continuous paging of new candidates | Our catalog is finite (116+ titles), so we show an honest “you’ve seen everything” message | No live catalog unless TMDb works |
| Swipe carousel animations | Each step is a page load with big buttons | Works without JavaScript and is easy to understand |
| Household profiles, social features | Cut | Deferred in the spec too |
| Onboarding wizard | After sign up, go straight to the genre form on the Taste page | Same idea, one page |

### Rules we keep from the spec (they cost nothing and show care)

- NULL = “not answered”, so Meh = 0 is a real rating (never use empty() on a rating).

- Not interested titles never appear in Trainer, Discover or Tonight.

- Changing one field never erases the others (save_user_title() does this for us).

- A title’s identity is media type + TMDb ID (a movie and a show can share a name).

- Confidence stays “Still learning” when there is little data. We never show a fake “100%”.

- The same words everywhere: Watching, Watched, Interested, Not interested, Taste Trainer, Random pick.

## 4. The data

See DATABASE.md for every column and some example rows. In short:

users ──< user_titles >── titles ──< title_genres >── genres
  └────< user_genre_prefs >───────────────────────────┘

- Catalog (same for everyone): titles, genres, title_genres. It comes from database/titles.csv (edit it in Google Sheets). tools/build_seed.php converts the CSV into 02_seed.sql.

- Personal (per user): user_titles (one row per title the user has any opinion on) and user_genre_prefs.

- Demo account: demo / joywatch already has 13 titles, so the professor sees a full app right away.

## 5. Risks and open questions (to ask in class this week)

- Keymaker PHP and MySQL versions. The starter needs PHP 7.4+ and PDO MySQL. Upload the files and open setup-check.php; it shows what works.

- How do we upload files? (SFTP, a web file manager, or a mapped drive?) Is phpMyAdmin available for importing the .sql files?

- One Keymaker account for the group, or one each? Which URL do we submit?

- Can Keymaker reach the internet (for TMDb)? setup-check.php tests this. If not, TMDb extra credit is out; everything else still works.

- Is an unused database table or stub page a problem? No. Before submitting, just remove “🚧” stubs we didn’t finish, or hide them from the nav.

## 6. Suggested build order (each step works on its own)

- Get the starter running on Keymaker (setup-check.php all green, demo login works).

- Finish the Library TODOs → Taste form saving → Taste stats.

- recommend.php functions (write and test with the demo account).

- Discover → Tonight → Taste Trainer.

- Settings, export and clear data.

- About page final, remove stubs, set DEBUG to false, zip and submit.

- Stretch goals in any leftover time.